GYMCLASH

UI / UX Audit & Design Integration Roadmap

April 2026  —  Victory Peak Design System

# Executive Summary

GymClash has a solid functional foundation. The core screens (Home, Clan, Shop, Profile) are running, the routing is clean, authentication works, and the Victory Peak color tokens and font stack (Epilogue / Be Vietnam Pro / Lexend) are already in place. The gap between what exists and the design vision is almost entirely visual and content-layer — not architectural.

The design mockups in GymclashUIIdeas define a "Hero's HUD" aesthetic: a game-like battle interface with a central character avatar, neon glow-stacking, shimmer animations, asymmetric layouts, and rich commerce/cosmetics content. The current app achieves the dark background and the right colors but lacks the gamified visual identity that makes the mockups feel alive.

This document maps every gap screen-by-screen, assigns priority, and gives concrete implementation guidance.

# Design System — What's Already Correct

The Victory Peak design system is partially implemented. The following are already done and should not be changed:

- ✅ Color tokens — Elixir Purple #ce96ff, Victory Gold #ffd709, Battle Blue #81ecff, Midnight Void #0c0c1f all present in constants/theme.ts

- ✅ Font stack — Epilogue (display), BeVietnamPro (body), Lexend (labels) — loaded via useFonts in app/_layout.tsx

- ✅ Dark surface — #0c0c1f background applied globally across all screens

- ✅ Tab bar — Home, Clan, Shop, Profile — clean 4-tab nav, sub-routes hidden

- ✅ Fade-slide animations — useFadeSlide hook fixed for web (useNativeDriver: false on web)

- ✅ Auth flow — Landing → Onboarding → App, guest mode, onboarding gate all working

- ✅ Rounded corners — rounded-xl / rounded-2xl used throughout, matches the xl (3rem) design spec

What the design system spec requires that is NOT yet applied:

- ❌ Shimmer animation on XP/progress bars — The "Level-Up Bar" should have a moving gradient highlight — currently a static fill

- ❌ Neon underglow on primary buttons — CTAs need shadowColor: #ce96ff with 30% opacity and 12px blur

- ❌ Ghost borders on form inputs — outline_variant at 20% opacity — currently inputs have solid or no borders

- ❌ Elastic/Back-Out transitions — Game-engine easing on entrance animations — currently linear Animated.timing

- ❌ 98% scale tap feedback — Cards should scale to 0.98 on press — mostly missing from card Pressables

- ❌ Surface hierarchy — surface_container (#17172f) and surface_container_highest (#23233f) inconsistently applied

# Screen-by-Screen Audit

## 1. Home Screen

The home screen is the most important screen in the app — it's the "pre-match lobby." The mockup (upgraded_home_screen) and the Hero's HUD concept both center it around the player's identity and immediate call-to-action.

### What's Currently There

- ✅ Currency bar — Lifting points, cardio points, diamond coins + settings cog

- ✅ GymClash logo — With pulsing glow animation

- ✅ Player name + level — With star badge

- ✅ Arena progression card — Tier badge, trophies, progress bar

- ✅ Initiate Workout CTA — Large primary button

- ✅ Daily Challenges section — Push-Up Power, Squat Master, Plank Pro progress cards

- ✅ Streak milestone modal — Fires on streak events

### What's Missing vs. Mockup

- ❌ Streak badge — prominent home placement — Mockup shows "14 DAYS" streak as a top-level hero element, not buried in profile. Add a streak pill next to the player name.

- ❌ Character/Avatar model — The Hero's HUD concept and the_gym_arena_hub mockup center the screen around an illustrated character with a level ring overlay. CharacterDisplay component exists but is not on the home screen. This is the biggest single visual gap.

- ❌ Currency icon redesign — The mockup uses a heart icon (HP), blue orb, and diamond — the current text labels (LP/CP/DIA) need icon replacements to match.

- ❌ Last battle stats card — The_gym_arena_hub mockup shows "LAST BATTLE STATS: 942 score, 52m, 92%" — a compact card summarizing the most recent completed workout.

- ❌ Shop offer teaser — The original concept shows a small "SHOP OFFER" card at the bottom of home — a featured item preview that drives shop visits.

- ❌ Flagged workout alert styling — Currently just a text warning — should be a red-bordered card with an exclamation icon matching the danger color.

### Implementation Plan

- Add StreakBadge pill component next to player name: shows flame icon + day count in Victory Gold, links to streak milestone modal on press.

- Mount CharacterDisplay above the Initiate Workout button — use a fixed height container (200px) with the avatar centered, level ring around it, and arena tier badge overlaid at bottom-right.

- Replace LP/CP/DIA text with FontAwesome icon badges: heart (red), droplet (blue), diamond (purple) — match the mockup's visual currency system.

- Add LastBattleCard component: query the most recent workout from fetchMyWorkouts, show type icon, score, duration, and confidence badge in a compact 1-row card.

## 2. Clan Screen

The clan screen is feature-complete but visually underwhelming compared to the clan_war_hub mockup, which uses bold color splits, animated tug-of-war bars, and chat bubbles.

### What's Currently There

- ✅ My Clan view — Name, war status countdown, contribution bars, war initiation

- ✅ Member roster — Level, rank, role badge, trophy count, activity indicator

- ✅ War management — Active war display, war history, challenge responses

- ✅ Search/Create view — Search clans, create clan dialogs

- ✅ War Chat navigation — Links to war-chat/[warId] screen

### What's Missing vs. Mockup

- ❌ Clan emblem graphic — Mockup shows a graphical shield/crest emblem with "Change Emblem" CTA. Currently only the clan name is displayed — no visual identity element.

- ❌ Tug-of-war war bar — The clan_war_hub mockup shows a split progress bar "58% vs 42%" with both clan names on either side — more visual and competitive than the current contribution bars.

- ❌ Global ranking display — Mockup shows "#12 National, #3 Local" — a small ranking pill on the clan header.

- ❌ Total clan trophies — The upgraded_clan_screen shows "0 Total Trophies" with a trophy icon prominently below clan info.

- ❌ Enemy clan intercept styling — The hardcore clan war mockup has "INTERCEPTED ENEMY COMMS" section — could be a fun flavor element for war chat.

### Implementation Plan

- Build ClanEmblem component: a hexagonal SVG badge rendered from the clan tag initials + a tier-based border color. Store emblem_style in clan metadata. Add "Change Emblem" link below it.

- Upgrade the war progress bar: replace the existing contribution bars with a horizontal BiColorBar component — left side is your clan (purple), right side is the enemy (red), meeting in the middle with a percentage label for each.

- Pull clan trophy count from the clans table and display it as a gold trophy row directly below member count.

## 3. Shop Screen

The shop is the widest gap between current state and the mockups. The upgraded_shop_crates and arena_item_shop mockups show a rich commerce experience with 3D crate art, featured seasonal banners, and real item previews.

### What's Currently There

- ✅ Tab navigation — Cosmetics, Emotes, Power-Ups, Crates tabs

- ✅ Cosmetics grid — 2-column FlatList with rarity badges and price/owned state

- ✅ Currency header — Gym coins, scout count, diamond balance

- ⚠️ CratePreview component — Exists but has no 3D crate artwork — just placeholder

- ❌ Emotes tab — "Coming Soon" placeholder

- ❌ Power-Ups tab — Placeholder — PowerUpPreview component exists

### What's Missing vs. Mockup

- ❌ 3D crate artwork — Mockup shows beautiful rendered crate images: Common (grey), Rare (blue glow), Epic (purple glow), Legendary (gold glow). Currently no artwork.

- ❌ Featured seasonal banner — Mockup shows a "ZENITH PROTOCOL" featured exclusive at the top of the shop — a full-width hero banner with item art and CTA.

- ❌ Rarity-colored crate glow — Each crate card should have a shadowColor matching its rarity: grey/blue/purple/gold respectively.

- ❌ Item artwork for cosmetics — Current cosmetic cards show a gift icon — mockup shows actual rendered item previews.

- ❌ Daily streak bonus section — Mockup shows a "Daily Streak Bonus" card at bottom of shop — earn free coins/diamonds for consecutive day opens.

- ❌ Emotes content — Tab is Coming Soon — needs actual emote previews and unlock system.

- ❌ Power-Ups content — Tab needs "2x Point Booster" and similar consumable cards with duration and price.

- ❌ Crate opening animation — No animation when opening a crate — needs a reveal sequence (shake → glow burst → item reveal).

### Implementation Plan

- Create SVG crate components (CommonCrate, RareCrate, EpicCrate, LegendaryCrate) using React Native SVG — gradient fills + glow shadows matching the mockup color scheme. This replaces the need for 3D art assets.

- Add FeaturedBanner component at the top of the shop (above the tabs) — a full-width card with a gradient background, featured item name, rarity, limited-time label, and a "Get Now" CTA.

- Wire Power-Ups tab with 2 items: "2x XP Booster" (3hr, 150 coins) and "Score Shield" (1 use, 200 coins) — enough to make the tab feel real.

- Add a crate open modal with a 3-frame animation: closed → glowing/shaking → open with item revealed. Use Animated.sequence for the timing.

## 4. Profile Screen

Profile is the best-implemented screen — it closely matches the upgraded_user_profile mockup. The gaps are refinements rather than missing sections.

### What's Currently There

- ✅ Character avatar with glow ring — CharacterDisplay component with glow

- ✅ Username, rank, level — With PlayerTypeBadge

- ✅ XP progress bar — Current/next thresholds

- ✅ Streak + Best streak stats — Two-card stat row

- ✅ Performance Radar — 6-axis spider chart (Strength, Cardio, Consistency, Volume, Trophy, Level)

- ✅ Muscle Heatmap — MuscleHeatmapCard with BodyFigureFront/Back components

- ✅ Workout Calendar — Month view with workout day indicators

- ✅ Personal Records — Top 5 exercises with estimated 1RM

- ✅ Cardio Profile card — Max HR and VO2max when available

### What's Missing vs. Mockup

- ❌ Rank description card — Mockup shows a tinted card with rank icon + description ("Recruit — Versatile athlete with balanced training."). Currently the rank is just text.

- ❌ Muscle heatmap workout counts — Mockup shows "Chest: 14, Legs: 3" actual exercise counts per muscle group. The heatmap needs to aggregate workout set data into per-muscle counts.

- ❌ Calendar today highlight — Mockup shows today's date in a purple filled circle. Need to verify this is styled correctly in the current calendar component.

- ❌ Season countdown card — "X days remaining in Season" with a thin progress bar — gives the profile temporal context.

- ❌ "Unverified — Complete biodata" CTA styling — Mockup shows this as an amber pill with an arrow — currently likely plain text.

### Implementation Plan

- Add RankDescriptionCard component below the rank badge: use the existing Rank config to pull the description string, render it in a surface_container card with the rank icon on the left and description on the right.

- Aggregate muscle data: in the MuscleHeatmapCard, group completed sets by muscle group (from the exercise name), show count per group in the legend alongside the body figure.

## 5. Landing / Onboarding Screens

The landing screen is already a strong match to the design intent. The starfield background, CornerFrames, "TRAIN. LEVEL UP. DOMINATE." headline, and three-CTA structure all match the Victory Peak direction. Onboarding steps also match the onboarding_bio_data mockup closely.

Minor gaps:

- ⚠️ Onboarding progress bar — The mockup shows a more polished step indicator at 45% fill — verify the StepIndicator component matches this exactly.

- ⚠️ Bio data form inputs — Inputs need the "HUD Input" styling: surface_container_lowest background, primary_dim glow on focus.

# Master Priority Roadmap

All gaps ranked by player impact and design intent alignment.

| Feature | What to Build | Priority | Effort |
| --- | --- | --- | --- |
| Character Avatar on Home | Mount CharacterDisplay above CTA — level ring, tier badge overlay | P0 Critical | Medium |
| Streak Badge on Home | Flame icon + day count pill next to player name | P0 Critical | Small |
| Crate SVG Artwork | SVG crate components with rarity glow for each tier | P0 Critical | Medium |
| Neon Button Glow | shadowColor: #ce96ff on all primary CTAs | P0 Critical | Small |
| Clan Emblem | Hexagonal SVG badge from clan tag initials + tier border | P1 High | Medium |
| Tug-of-War War Bar | BiColorBar component showing clan % split | P1 High | Small |
| Last Battle Card on Home | Most recent workout summary card below Daily Challenges | P1 High | Small |
| Featured Shop Banner | Full-width seasonal item banner above shop tabs | P1 High | Medium |
| Shimmer on XP Bars | Moving gradient highlight on all progress bars | P1 High | Small |
| Currency Icons on Home | Heart, orb, diamond icons replacing text labels | P1 High | Small |
| Rank Description Card | Tinted card with rank icon + description on profile | P2 Medium | Small |
| Power-Ups Tab Content | 2x XP Booster + Score Shield cards | P2 Medium | Small |
| Crate Open Animation | shake → glow → reveal Animated.sequence | P2 Medium | Medium |
| Muscle Heatmap Counts | Aggregate set data into per-muscle exercise counts | P2 Medium | Medium |
| 98% Scale Tap Feedback | Pressable scale: 0.98 on all interactive cards | P2 Medium | Small |
| Daily Streak Bonus in Shop | Bottom card for consecutive shop visit rewards | P2 Medium | Small |
| Ghost Border Inputs | outline_variant at 20% opacity on all form inputs | P3 Low | Small |
| Elastic Transitions | Back-Out easing on fade-slide animations | P3 Low | Small |
| Emotes Tab Content | Emote preview grid + unlock system | P3 Low | Large |
| Season Countdown Card | Days remaining + progress bar on profile | P3 Low | Small |

# Quick Wins — Ship in One Session

These changes take under 30 minutes each and have immediate visible impact:

- Add shadowColor + shadowOpacity glow to every primary button (Initiate Workout, Initiate Clan War, Begin the Climb) — 3 file changes.

- Add transform: [{ scale: pressed ? 0.98 : 1 }] to all card Pressables — affects Animated.View wrappers in home, clan, shop.

- Add a StreakFlame component (the StreakFlame component already exists) next to the player name on home — just mount it with the streak day count from the auth store.

- Replace the flat progress bar fill with a LinearGradient (expo-linear-gradient) from #ce96ff to #a434ff on the XP bar and arena progress bar.

- Add surface_container_high (#23233f) as the card background on the Daily Challenges cards instead of transparent — adds depth without any layout changes.

# Component Reuse — Build on What Exists

The components directory already has 48 files. Before building new components, use these:

| Existing Component | Used Where Now | Extend For |
| --- | --- | --- |
| CharacterDisplay | Not mounted anywhere | Home screen hero section |
| StreakFlame | CelebrationModal only | Home player name row |
| ProgressBar | Onboarding steps | XP bar with shimmer, arena bar |
| StarField | Landing screen | Home background layer (subtle) |
| CornerFrames | Landing screen | Shop featured banner corners |
| PlayerTypeBadge | Profile header | Clan member roster rows |
| ContributionBars | Clan war active view | Upgrade to BiColorBar |
| CratePreview | Shop crates tab | Add SVG art + glow per rarity |
| PowerUpPreview | Shop power-ups tab | Wire with real item data |
| MuscleHeatmapCard | Profile screen | Add per-muscle exercise counts |

# Recommended Build Order

To get from "functional prototype" to "feels like the mockups" as fast as possible:

- Phase 1 — Identity (1 day): Character on home, streak badge, neon glow on all CTAs, LinearGradient XP bar.

- Phase 2 — Polish (1 day): 98% tap scale on all cards, surface_container card backgrounds, rank description card on profile, shimmer animation.

- Phase 3 — Commerce (2 days): SVG crate art, featured shop banner, clan emblem, BiColorBar war visualization.

- Phase 4 — Content (ongoing): Power-Ups content, Emotes tab, crate open animation, last battle card, muscle heatmap counts.

The app is much closer to the vision than it might feel — most of what makes the mockups compelling is achievable with styling changes and component additions rather than architectural work. The Victory Peak token system is already in place; the job now is to use it more aggressively.